## Slide 1: Office 365 Email Migration and Tenant Merging
Brad Christ / Scott Green

## Slide 2: The Problems of having two Office 365 tenants
Different user experiences for Students / Staff
Administrative efforts for retention policies, phishing, maintenance, and troubleshooting are all doubled
Collaborative learning is difficult. Document sharing/Teams/SharePoint are all separated
Federated login (SSO) is only available at a single tenant without separate IDPs
Managing and maintaining “Alumni” accounts for life creates an ever expanding user base. We aren’t Google/Microsoft.

## Slide 3: Pre-Migration EWU User Creation Flow

## Slide 4: Internal Planning and Communication
Vendor migration is possible, but at a high cost in large tenant situation
Communication is a key component to success. Ensure that all departments are aware and gather information on how they use email addresses
Decide what you want to move this goes for accounts (Alumni, Current students only) and content (OneDrive/Email/) and length of time.
This process is not a short one, build your timelines accordingly. Set expectations with your school about the length. Once the timeline is set make sure to keep with your dates.
Decide when you want to begin creating accounts only using the new process.
The basic outline of our process was 6 steps

## Slide 5: Student Communications
Alumni Expiring Accounts
1 year (initial)
6 month secondary
30 day expiration warning
1 week expiration warning
1 day expiration notice
Examples
Migrating Students
60 day notice of changes
Example
Opt in option for early migration
Example

## Slide 6: Preparing Destination Tenant (Migrated to)
In Azure AD select App Registrations (New Registration)
  Name the application and select – Accounts in Any organizational directory (Azure AD Multitenant)
  In the Redirect URI use https://office.com
  After the application is created note the App (client) ID
  Review the permissions Select Request API Permissions and select Exchange Online/Mailbox/Mailbox Migration. Click Add
  Under Client Secrets for the application select New Client Secret – Set your desired expirations **SAVE THIS PASSWORD**
Create the Organizational Relationship using des_orgrel.ps1
  You will need the Application ID / Password for this step
Once the application is created you’ll need to find it in the Azure AD Applications list. Select the app and click permissions/Grant. You’ll have to authenticate and click accept as an admin for the tenant
  The application will be located at the following URL:
  https://login.microsoftonline.com/sourcetenant.onmicrosoft.com/adminconsent?client_id=[application_id_of_the_app_you_just_created]&redirect_uri=https://office.com

## Slide 7: Preparing the Source Tenant (Migrated from)
Login to your Source Tenant (you may need to use a separate browser, or private browsing session.
  Go to the URL provided from the application authorization in the destination tenant and accept the authorization
Create the Organizational Relationship using source_orgrel.ps1
  You will need the Tenant ID of the Destination, the App ID of the application in the Target
  You will also need to create a Mail Enabled Security Group for all of the users who are being migrated to be placed into

## Slide 8: Migration Steps and Notes (Finally)
Create Batches (Microsoft will throttle your connections)
The users will need to be put into the security group in the source tenant before they will be authorized to migrate
You will need to match the ExchangeGuid, and add the LegacyExchangeDN from the source tenant to the destination
*Use the Exchange Online GUI, do not auto complete the batches. You can save yourself a bunch of effort and control the process.
The Steps and Scripts are detailed here
If you are moving OneDrive files be sure to use the step to create the OneDrive in the destination tenant

## Slide 9: OneDrive Migrations
https://app.mover.io/
Connect and Authorize both Office Tenants
  This is painful when moving Office 365  Office 365 because Mover makes the Source/Destination look exactly the same.
Follow the steps for creating CSV files using the UPNs from the Source/Destination tenants.
Download the SAMPLE.CSV from Mover, and fill it in. It changes just often enough to be painful
Once the OneDrive files have been migrated be sure to block sign in on the Source tenant to prevent files getting out of sync.

## Slide 10: User Experiences Post Migration
No matter how much you communicate people will get errors from caching and bookmarked pages.
All users now have a seamless experience regardless of Staff/Student/Faculty
Faculty can now share Teams/OneDrive with the users via the Address Book in Exchange
Security is in a single location
User account flow is simplified to a single line with very few exceptions.

## Slide 11: Post Migration EWU User Creation Flow
Office 365 Ewu.edu

## Slide 12: Lessons Learned
Have a plan.
Map out how your existing processes work (Onboarding Students/Staff)
Communicate the coming change to internal support users, and students as early as possible
It’s a slow process
Find all of the applications you’ll need to update email addresses in manually and work with the stakeholders and vendors to create import files. It’s much easier to do mass changes this way.
Accept the fact that no matter how well, or how often you communicate people will not pay attention. Work with your support staff front line to create a unified response to those users.

## Slide 13: Questions? Comments? Complaints?